## Slide 1: Fifth Sprint: Home Stretch
Team RCM
By: Ramiro Gamboa Montes, Christopher Ramirez, Maggie Hemond

## Slide 2: Our Hopes & Dreams Part 1
What we wanted to get done:
Log in Page:
  Create the page, and Link the page to home page
  Make it start in this page
  Find logo and less bear page
Portfolio Page:
  Gain/loss of all of portfolio
  Adding fake money
Backend:
  Add firebase for log in page

## Slide 3: Our Hopes & Dreams Part 2
What we wanted to get done:
Stocks Page:
  Fix lazy pull, Most popular stocks just show up
  Paraph below title about how the Seach works
CSS:
  Make sure everything shows when it is the two different fonts and two different modes
  Decorate the site

## Slide 4: Back-End: Final goals
Firebase authentication (Working Integration): We need to store people's portfolios at some point since we are a web-app and do not have local storage. This will be added via firebase, we will no longer be considering using firebase functions for hosting our functions/API, only for authentication and profile storage.
Sign-in/Log-in: With fire base came an overhaul in the Log In page, with the addition of a sign in Page where the user can make an account

## Slide 5
Log In Page: Current Developments
Worked on:
  Create the page
  Link the page to home page
  Make it start in this page
  Needed a signin page to let users sign up
Portfolio Page: Current Developments
Worked on:
Gain/loss of all of portfolio
Adding fake money
Firebase allows for storage of user information

## Slide 6
CSS: Current Developments
Worked on:
  Border around pages
  Line height
  Background color for some boxes
  Making sure the buttons don’t cover the nav bar
  border radius
  Make sure all of dropdowns show for
Stock Page: Current Developments
Worked on:
  Adding fake money

## Slide 7: Final Developments for Part 2
We want to do this the final week:
Log in
  Make sure it looks nice
Stock
  Fix lazy pull, or Most popular stocks just show up, Fix the paraph below title about how the Seach works
CSS
  Add finishing touches
  The search bar in dark mode, Fix back button on the stock buy page so we can see clearly
All pages and backend
  Finish all last-minute touch ups
  Fix all the errors
  Check over everything to make sure it works

## Slide 8: Fifth Sprint Part 2
Team RCM
By: Ramiro Gamboa Montes, Christopher Ramirez, Maggie Hemond

## Slide 9: Our Hopes
Portfolio
  Sell stock fix
  Have firebase store user Data
Stock
  Some stocks just appear
  Fix the paraph below title about how the Seach works
CSS
  Fix back button on the stock buy page so we can see clearly
  The search bar in dark mode
  Add finishing touches

## Slide 10: Our Hopes 2
Sign in page
  Integrate firebase to allow user sign in
  Needed a method to allow user sign UP, thus we needed to add a Sign-Up page
All pages and backend
  Check over everything to make sure it works

## Slide 11
CSS: Current Developments
Worked on:
  In buy, fixed back button on the stock buy page so we can see clearly
  Fixed the search bar in dark mode
Stock Page: Current Developments
Worked on:
  Fix the paragraph below the title about how the Search works
Didn't work on:
  Some stocks just appear
Portfolio: Current Developments
Worked on:
  Sell stock fix
  Firebase integration to save user data

## Slide 12: What we did Part 1
Homepage:
  Title
  News of the latest trending stocks (Have risen in the past 30 days more than 5%)
  Info (Paragraph describing how stocks work)
Stock Page:
  Button Add/remove stocks from portfolios
  Stock info (Company name and stuff)
  Search Bar
  Fake money
  buy fractions of stocks
Settings:
  Light/Dark
  Font Size
  FAQ/help

## Slide 13: What we did Part 2
Portfolio:
  Gain/loss (Separate Portfolio vs individual stocks)
  Graph
  Remove button (To remove from portfolio)
  Sell for fake money
Backend:
  API – find best API for our use
    Finnhub and yfinance
  Language – HTML/CSS, JS, Python
  Website
  Return what information we need for graphs and other items
  Cloud servers: Render, Firebase Auth
  Avoid hardcoding API stuff (security)

## Slide 14: What we did Part 3
Sign in/login:
  Added firebase
  Added some css
  User can skip the sign in to test the app
  FOR THE WHOLE APP, added a log out in the top right corner

## Slide 15: What we didn't get done
Home Page:
  Logo
Portfolio:
  Filter (Simlar to StockPage)
  Folder/Method to organize specific stocks to make mini portfolios
Stock Page:
  Favorite button/list
  Method of presentation (EndLess scroll and sections)
  Filter
Settings:
  Notifications/alerts
  Language